## Slide 1
MSc PROJECT — FINAL PRESENTATION
Planned vs Delivered
A USD Asset Pipeline for Cross-DCC Collaboration
Steve Mathew Varghese · NCCA, Bournemouth University

## Slide 2
WHAT WAS PROPOSED
The plan
Research question: Can a lightweight, USD-based system give small teams reliable, versioned, cross-DCC asset exchange — and improve on manual file-sharing?
Six objectives were set:
• Review existing asset pipelines and identify the gap
• Build a server with versioned storage and an approved state
• USD publish / consume in two DCCs (Maya + Houdini)
• Consume the latest approved version, or a pinned one
• Evaluate with artists (task study + SUS + comparison)
• Deploy properly (Docker, CI, reproducible environment)
USD Asset Pipeline — Progress
2

## Slide 3
PROGRESS
Planned vs delivered
The tool is complete; four of six objectives are fully delivered and the evaluation is underway.
Review existing pipelines
IN PROGRESS
Versioned server + approved state
DELIVERED
USD publish / consume in Maya + Houdini
DELIVERED
Latest-approved or pinned version
DELIVERED
Evaluate with artists (SUS + tasks)
IN PROGRESS
Deploy (Docker, CI, cloud)
DELIVERED
USD Asset Pipeline — Progress
3

## Slide 4
DELIVERED
The working system
PIPELINE
• USD assets (.usd / .usda / .usdc / .usdz)
• Full version history — approve latest or pin a version
• Maya client (tested end-to-end) + Houdini client
• PySide6 management GUI (server, users, assets)
• Automatic front/top thumbnails on publish
ENGINEERING
• FastAPI + MongoDB Atlas, files in GridFS
• Deployed on Render — always-on cloud URL
• Authentication + per-user accounts
• 15 automated tests + GitHub Actions CI
• Docker, uv, PEP 8 enforced
USD Asset Pipeline — Progress
4

## Slide 5
EVALUATION
Planned and current status
PLANNED
• Task-based usability study with artists
• System Usability Scale (SUS) questionnaire
• Comparison against manual file-sharing
• Consent, background and post-study forms
DONE SO FAR
• Full evaluation pack built (forms + task sheet)
• Participant responses collected
• Analysis and write-up in progress
SUS results collected — analysis underway.
USD Asset Pipeline — Progress
5

## Slide 6
TIMELINE
Where things stand
Review & scope
DELIVERED
Server + versioning
DELIVERED
Maya + Houdini clients
DELIVERED
Cloud deployment
DELIVERED
User study — data collection
DELIVERED
Analysis & dissertation write-up
IN PROGRESS
Development finished ahead of plan; the remaining work is analysis and writing.
USD Asset Pipeline — Progress
6

## Slide 7
WHAT'S LEFT
Remaining and future work
TO FINISH (THIS PROJECT)
• Analyse the SUS and task results
• Complete the literature review
• Write up findings and conclusions
FUTURE WORK
• Full USD composition + custom Ar resolver
• Substance / texture round-trip
• Search, tags and batch operations
• Larger, controlled A/B user study
USD Asset Pipeline — Progress
7

## Slide 8
SUMMARY
A working, deployed pipeline — evaluation underway
• Delivered a versioned, USD, cross-DCC asset pipeline (Maya + Houdini)
• Cloud-hosted, tested, and usable by a small team today
• Evaluation instruments built and responses collected
• Remaining: analysis and the written dissertation
Contribution: a lightweight, self-hostable USD pipeline with real version control for small studios.
Thank you